

IMPLEMENT PLAN

**Version 1.0**

**Thang Nguyen**

**05/05/2017**

**Revision History**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Content** |
| 1.0 | 05/05/2017 | Thang Nguyen | Make Implementation plan document version 1.0 |

Table of Contents

[1. INTRODUCTION 6](#_Toc453591099)

[1.1 Purpose and Scope 6](#_Toc453591100)

[1.2 Intended audience 6](#_Toc453591101)

[2. HUMAN RESOURCE 6](#_Toc453591102)

[2.1 Roles & Responsibility 6](#_Toc453591103)

[3. IMPLEMENT PROCESS. 7](#_Toc453591104)

[4. OVERVIEW SCHEDULE 9](#_Toc453591105)

[5. PRIORITY OF MODULE 9](#_Toc453591106)

[6. REQUIRE KNOWLEDGE 9](#_Toc453591107)

[7. IMPLEMENTATION ENVIRONMENT & TOOLS 10](#_Toc453591108)

[7.1 Environment 10](#_Toc453591109)

[7.2 Tools 10](#_Toc453591110)

[8. References 11](#_Toc453591111)

**List of Table**

[Table 1- Intended Audience **4**](#_Toc453410494)

**List of Figure**

Figure 1. Implement Process 7

1. **Introduction.**
   1. **Project Overview**
   2. **Purpose**

* This document describes in detail the process – which will use to define the Programing Software.
* The process will be started right after the end of Architectural phase, using SRS (Software Requirement Specification) and Detail Design document as the input.
* By the name of this process, the final output will be Process for Coding Phase document.
  1. **. Intend Audience**

|  |  |  |
| --- | --- | --- |
| **Intended Audience** | **Name** | **Reading Suggestions** |
| Implement Leader | * Thang Nguyen | Deploy set of implement process include processes, describes for all member in team can understand and do right process. |
| Programmer | * Nhat Tan * Qui Ngo * Van Phan * Nhuan Tran | Read document to know Implement process and according it to work in Implement phase. |
| Project Manager | * Van Phan | Read to know process of implement phase and tracking progress according to this process. |

[Table 1- Intended Audience](#_Toc453410494)

1. **Human Resource**
   1. **Role & Responsibility**

|  |  |
| --- | --- |
| **Role** | **Res** |
| Implement Leader | * Make plan & process in implement phase. * Training language programming for all member in team. * Assign task for team member. * Tracking and controlling progress of working in team according to WBS. * Responsibility to code main functions. * Report about progress to Project Management (PM) weekly. * Responsibility to product. * Fix defects if occur |
| Programmer | * Implement the functions of system according to task assigned in WBS and detail design. |

1. **Implement Process**




Figure 1. Implement Process

1. **Overview Schedule**
2. **Priority of Module**
3. **Require Knowledge**

Require all member in Team must have knowledge :

* Language : Java Android & PHP .
* Using MySQL, PHP Server , XAMPP

1. **Implementation Environment & Tools** 
   1. **Environment**
   * Run on Window platform : window 7 , 8 and later version
   * Database :My SQL Server
   * Programming language : Android Studio, PHP, MySQL
   * Web browser : Google chrome , FireFox, Internet Explorer
   * Smartphone : Android 5.0 and above
   1. **Tools**

Team will use necessary tool to develop the website system :

* Sublime Text 2 or 3
* Android Studio
* Database My SQL, PHP.

1. **References**